Sprint Retrospective - Action Plan

Improve Test Coverage:

Increase test coverage following the sprint.

Add testing comments before pushing to the repository.

Success measure: All pull requests include tests and coverage increases.

Improve Team Communication:

Encourage team members to ask questions immediately when requirements are unclear.

Promote communication prior to GitHub commits and merges.

Success measure: Fewer blockers lasting more than one day.

Clarify Task Requirements:

Ensure each task has a clear description and acceptance criteria.

Confirm task understanding during sprint planning before committing.

Success measure: Less rework and fewer clarification requests during development.

Improve Integration:

Integrate code regularly rather than waiting multiple days or until the end of the sprint.

Use feature branches and merge frequently.

Run integration tests before merging code.

Success measure: Fewer merge conflicts and successful builds.

Improve Documentation:

Update README whenever new features are added.

Document decisions.

Assign documentation tasks during sprint planning.

Success measure: All major features documented by the end of the sprint.

Continue What Worked Well:

Maintain consistent work throughout the week.

Continue strong collaboration between team members.

Keep effective scrum meetings and good task allocation.